WAGGLE OS

GEPA Self-Evolution System Test Plan

Crown Jewel #2: "Cheap Models at Flagship Tier"

Version 1.0 — April 2026

Egzakta Group d.o.o.

CONFIDENTIAL

# 1. Executive Summary

This document specifies the production-grade test plan for validating Waggle OS's self-evolution stack — the system that enables cheap, open-weight models to perform at or above the quality level of flagship commercial APIs.

### What We Are Proving

Gemma 4 31B, running inside the full Waggle evolution stack (populated memory + multi-generation GEPA + EvolveSchema + workflow harness + personas + skills), produces outputs of equal or higher quality than raw Opus 4.6 and raw GPT-5.4 across five professional domains.

### The v1 Result

Our initial hypothesis test achieved a C/A ratio of 108.8% — all four blind judges ranked evolved Gemma 4 above raw Opus 4.6. This v2 test scales that result to production-grade rigor.

### The v2 Test

- Production-grade evaluation: 500–1,000 tasks across 5 professional domains

- 8 experimental arms with full ablation to isolate each component's contribution

- Multi-generation evolution (3 generations) to measure compounding improvement

- 4 independent LLM judges with blind evaluation and statistical validation

- Budget: ~$1,500–$2,500

- Duration: ~15–21 days

# 2. System Under Test

The following table enumerates every component of the Waggle self-evolution stack that participates in the test.

| Component | Module | Role in Test |
| --- | --- | --- |
| GEPA | packages/agent/src/ evolution-llm-wiring.ts | Iterative prompt expansion via Generative Evolutionary Prompt Architecture |
| EvolveSchema | packages/agent/src/ evolve-schema.ts | Schema-guided prompt mutation (inspired by ACE, Zhang et al. arXiv:2510.04618) |
| TraceRecorder | packages/core/src/mind/ execution-traces.ts | Records every agent action for evaluation dataset construction |
| EvalDatasetBuilder | packages/agent/src/ eval-dataset.ts | Builds evaluation datasets from recorded execution traces |
| LLM-as-Judge | packages/agent/src/ judge.ts | Multi-vendor blind scoring with pairwise comparison and absolute quality ratings |
| Constraint Gates | packages/agent/src/ evolution-gates.ts | Safety and quality gates that block deployment of regressive mutations |
| EvolutionOrchestrator | packages/agent/src/ evolution-orchestrator.ts | Closed loop: traces → eval → mutate → gate → deploy |
| Workflow Harness | packages/agent/src/ workflow-harness.ts | Structured multi-step execution templates for repeatable task evaluation |
| Skill Auto-Extraction | packages/agent/src/ improvement-detector.ts | Behavioral patterns automatically promoted to reusable skills |
| Skill Promotion | packages/agent/src/ improvement-wiring.ts | Personal → workspace → team → enterprise skill promotion pipeline |
| Agent Learning | packages/agent/src/ correction-detector.ts | Improvement signals: capability_gap, correction, workflow_pattern |
| Cost Tracker | packages/agent/src/ cost-tracker.ts | Per-model pricing, session budgets, total experiment cost monitoring |

# 3. Hypothesis

"A 31B open-weight model (Gemma 4) running inside the full Waggle evolution stack (populated memory + multi-generation GEPA + EvolveSchema + harness + personas + skills) produces outputs of equal or higher quality than raw flagship models (Opus 4.6, GPT-5.4) across 5 professional domains."

### Null Hypothesis (H0)

The Waggle evolution stack provides no statistically significant quality improvement to Gemma 4 outputs compared to raw flagship models.

### Alternative Hypothesis (H1)

The full Waggle evolution stack raises Gemma 4 output quality to parity with or above raw Opus 4.6 and GPT-5.4, as measured by C/A ratio ≥ 1.0 and judge win rate ≥ 45%.

# 4. Task Suite Design

Timeline: ~3–4 days  |  Cost: $0 (manual curation)

### 4.1 Scale and Scope

500–1,000 tasks distributed across five professional domains, each representing a core enterprise use case for AI agents.

### 4.2 Domain Distribution

| Domain | Tasks | Example Types |
| --- | --- | --- |
| Writing | 100–200 | Reports, emails, proposals, executive summaries, documentation |
| Analysis | 100–200 | Data interpretation, strategy analysis, competitive comparison, trend assessment |
| Research | 100–200 | Literature review, summarization, synthesis, fact-checking, deep-dive reports |
| Code | 100–200 | Implementation, debugging, refactoring, code review, test generation |
| Decision | 100–200 | Planning, prioritization, risk assessment, trade-off analysis, roadmapping |

### 4.3 Task Specification

- Each task includes: input prompt, reference output, domain tag, difficulty level

- Reference outputs created by domain experts or senior-model consensus

- Tasks versioned and checksummed for reproducibility

### 4.4 Difficulty Distribution

| Difficulty | Proportion | Criteria |
| --- | --- | --- |
| Easy | 40% | Straightforward, single-step, well-defined output format |
| Medium | 40% | Multi-step reasoning, requires context synthesis, moderate ambiguity |
| Hard | 20% | Complex reasoning chains, cross-domain synthesis, nuanced judgment |

# 5. Experimental Arms

Eight experimental conditions form a full ablation grid, isolating the contribution of each component in the evolution stack.

| Arm | Model | Memory | Evolution | Harness | Personas | Description |
| --- | --- | --- | --- | --- | --- | --- |
| A1 | Gemma 4 31B | ❌ | ❌ | ❌ | ❌ | Baseline: raw model, no Waggle features |
| A2 | Gemma 4 31B | ✅ | ❌ | ❌ | ❌ | Memory only: populated FrameStore + HybridSearch |
| A3 | Gemma 4 31B | ❌ | GEPA only | ❌ | ❌ | Prompt expansion only: iterative GEPA mutations |
| A4 | Gemma 4 31B | ❌ | ES only | ❌ | ❌ | Schema mutation only: EvolveSchema transforms |
| A5 | Gemma 4 31B | ✅ | GEPA + ES | ✅ | ✅ | Full stack (THE TEST) |
| A6 | Opus 4.6 | ❌ | ❌ | ❌ | ❌ | Flagship baseline: raw Claude Opus 4.6 |
| A7 | GPT-5.4 | ❌ | ❌ | ❌ | ❌ | Flagship baseline: raw OpenAI GPT-5.4 |
| A8 | Gemma 4 31B | ✅ | 3-gen evolved | ✅ | ✅ | Multi-generation: gen3-evolved prompts and skills |

### 5.1 Ablation Logic

- A1 vs A2: isolates memory contribution

- A1 vs A3: isolates GEPA prompt expansion contribution

- A1 vs A4: isolates EvolveSchema mutation contribution

- A5 vs A1: measures total stack lift (memory + evolution + harness + personas)

- A5 vs A6/A7: the core hypothesis test — does the full stack match flagships?

- A8 vs A5: measures multi-generation compounding (does gen3 beat gen1?)

# 6. Multi-Generation Evolution Protocol

The evolution stack runs three generations to demonstrate compounding quality improvement over successive mutation-selection cycles.

### 6.1 Generation Sequence

| Generation | Input | Process | Output |
| --- | --- | --- | --- |
| Gen 1 | Baseline prompts + default personas | Raw GEPA expansion + EvolveSchema mutation on seed prompts | Gen1 prompt variants (best selected by judge score) |
| Gen 2 | Gen1 winners | Evolve from gen1 winners, apply constraint gates, prune regressions | Gen2 prompt variants (gated, quality-assured) |
| Gen 3 | Gen2 winners | Final evolution pass, full gate battery, deploy-ready prompts | Gen3 final prompts (production deployment candidates) |

### 6.2 Tracking Metrics

- Quality score curve: gen1 → gen2 → gen3 mean quality score

- Improvement rate: percentage of tasks where gen(N+1) > gen(N)

- Regression rate: percentage of tasks where gen(N+1) < gen(N) (must be < 10%)

- Per-persona breakdown: which of the 22 personas improve most across generations?

- Per-domain breakdown: which domains show steepest improvement curves?

### 6.3 Constraint Gate Battery

- Quality gate: gen(N+1) mean score must be ≥ gen(N) mean score – 0.5

- Safety gate: no toxic, harmful, or policy-violating outputs

- Coherence gate: evolved prompts must remain coherent and self-consistent

- Regression gate: < 10% of tasks may regress between generations

# 7. Judge Configuration

### 7.1 Judge Panel

| Judge | Provider | Role | Rationale |
| --- | --- | --- | --- |
| Opus 4.6 | Anthropic | Primary judge | Strongest reasoning, highest agreement in v1 test |
| GPT-5.4 | OpenAI | Cross-vendor judge | Eliminates single-vendor bias |
| Gemini 2.5 Pro | Google | Cross-vendor judge | Third independent perspective, strong on analysis |
| Haiku 4.5 | Anthropic | Cost-efficient judge | Tests whether cheap judges agree with expensive ones |

### 7.2 Evaluation Protocol

- Blind evaluation: judges receive outputs without model/arm labels

- Randomized order: output pairs presented in random order to eliminate position bias

- Pairwise comparison: each judge ranks output A vs output B for every task pair

- Absolute quality scoring: 1–10 scale on relevance, accuracy, coherence, completeness, style

- Inter-judge agreement: measured via Krippendorff's alpha (α ≥ 0.6 required)

### 7.3 Judge Prompt Template

The exact judge prompt will be published in the reproducibility package. Key elements:

- Role: impartial quality assessor

- Criteria: relevance, accuracy, reasoning depth, coherence, completeness, style

- Output format: structured JSON with scores and justification

- Anti-bias instruction: no consideration of response length or style preference

# 8. Statistical Methods

### 8.1 Primary Metrics

| Metric | Definition | Threshold |
| --- | --- | --- |
| C/A Ratio | Challenger (A5) mean score / Anchor (A6) mean score | ≥ 1.0 (100%) |
| Win Rate vs Opus | Fraction of tasks where A5 score > A6 score | ≥ 45% |
| Win Rate vs GPT-5.4 | Fraction of tasks where A5 score > A7 score | ≥ 40% |
| Gen Improvement | Domains where Gen3 > Gen1 quality score | ≥ 4 of 5 |
| Judge Agreement | Krippendorff's alpha across 4 judges | α ≥ 0.6 |

### 8.2 Confidence and Significance

- Bootstrap 95% confidence intervals on win rates and quality scores (10,000 resamples)

- Permutation test for pairwise arm comparisons (p < 0.05, two-tailed)

- Bonferroni correction for multiple comparisons across arms

- Effect size: Cohen's d for each arm vs A1 baseline and vs A6/A7 flagships

### 8.3 Breakdown Analyses

- Per-domain: which of the 5 domains benefit most from the evolution stack?

- Per-persona: which of the 22 personas show the largest quality gains?

- Per-difficulty: does the stack help more on easy, medium, or hard tasks?

- Per-generation: quality trajectory across gen1 → gen2 → gen3

- Cross-judge: agreement matrix and systematic bias analysis

# 9. Skill Evolution Verification

Beyond raw output quality, the test verifies that the skill subsystem (auto-extraction, promotion, retirement) functions correctly under sustained evolution load.

### 9.1 Metrics

| Metric | Description | Success Criterion |
| --- | --- | --- |
| Skills Extracted | Number of behavioral patterns auto-extracted into reusable skills during the test | ≥ 5 skills |
| Promotion Rate | Fraction of extracted skills promoted from personal → workspace scope | Measured (no hard threshold) |
| Usage Accuracy | Skill usage tracking matches actual invocations (precision / recall) | ≥ 90% |
| Retirement Logic | Skills idle for 90+ days are correctly flagged for retirement | 100% correct flagging |
| Learning Signals | Agent learning signal types (capability_gap, correction, workflow_pattern) accumulate correctly | All 3 types observed |

### 9.2 Verification Steps

- Before test: snapshot existing skill inventory (count and metadata)

- During test: log every auto-extraction event with source trace ID

- After test: diff skill inventory, verify each new skill traces to a valid improvement signal

- Retirement test: inject synthetic skill with last-used > 90 days ago, verify flagging

# 10. Success Criteria

The hypothesis is confirmed if all primary criteria are met. Secondary criteria provide additional evidence but are not individually blocking.

### 10.1 Primary Criteria (ALL must pass)

| # | Criterion | Threshold | Measurement |
| --- | --- | --- | --- |
| P1 | C/A ratio ≥ 1.0 | Gemma 4 + full stack ≥ raw Opus 4.6 | Mean quality score ratio across all tasks |
| P2 | Win rate vs Opus ≥ 45% | Within noise margin of parity | Fraction of tasks where A5 beats A6 |
| P3 | Win rate vs GPT-5.4 ≥ 40% | Competitive with leading alternative | Fraction of tasks where A5 beats A7 |
| P4 | Gen3 > Gen1 on ≥ 4/5 domains | Evolution improves across domains | Per-domain gen3 vs gen1 mean score comparison |
| P5 | Inter-judge α ≥ 0.6 | Judges are sufficiently consistent | Krippendorff's alpha across 4 judges |

### 10.2 Secondary Criteria (informational)

| # | Criterion | Threshold | Notes |
| --- | --- | --- | --- |
| S1 | Skills auto-extracted ≥ 5 | Skill system is functional | Logged extraction events during the test |
| S2 | All constraint gates pass | No unsafe deployments | Gate logs show zero forced overrides |
| S3 | Cost within budget | ≤ $2,500 total | CostTracker aggregate across all runs |
| S4 | A5 > A2 (memory alone) | Evolution adds value beyond memory | Ablation validates component contribution |
| S5 | A5 > A3 and A5 > A4 | Full stack > individual components | Synergy effect is positive |

# 11. Budget Breakdown

| Line Item | Details | Estimated Cost |
| --- | --- | --- |
| Task Suite Curation | Manual creation and validation of 500–1,000 tasks with reference outputs | $0 |
| Baseline Runs (A1–A4) | 4 arms × 1,000 tasks × single inference each; Gemma 4 via LiteLLM | ~$300 |
| Flagship Baselines (A6–A7) | Opus 4.6 + GPT-5.4 × 1,000 tasks each; API pricing | ~$200 |
| Multi-Gen Evolution | 3 generations × GEPA + EvolveSchema mutation cycles + gate evaluation | ~$500 |
| Full Stack + Gen3 Runs (A5, A8) | 2 arms × 1,000 tasks with full memory, evolved prompts, harness, personas | ~$400 |
| Judge Evaluation | 1,000 tasks × 8 arms × 4 judges = 32,000 judge calls | ~$800 |
| Statistical Analysis | Bootstrap, permutation tests, visualization (local compute) | $0 |
| Contingency (15%) | Reruns, debugging, additional judge calibration | ~$300 |

Total Estimated Budget: ~$2,000 (range: $1,500–$2,500)

# 12. Timeline

The 21-day plan is divided into four phases. Critical-path dependencies are highlighted.

| Phase | Days | Calendar | Activities | Deliverables |
| --- | --- | --- | --- | --- |
| Phase 1 | Days 1–4 | Week 1 | Task suite design and curation; difficulty calibration; reference output creation | Validated task suite (JSON + checksums) |
| Phase 2 | Days 5–8 | Week 2 (M–Th) | Evolution runs: 3 generations of GEPA + EvolveSchema; constraint gate validation | Gen1/Gen2/Gen3 evolved prompt sets |
| Phase 3 | Days 9–15 | Week 2–3 | Inference runs for all 8 arms; parallel execution where possible | 8,000 outputs (1,000 tasks × 8 arms) |
| Phase 4 | Days 16–18 | Week 3 | Judge evaluation: 32,000 judge calls; quality scoring; pairwise ranking | Raw judge scores dataset |
| Phase 5 | Days 19–21 | Week 3 (end) | Statistical analysis; report generation; reproducibility package assembly | Final report + reproducibility archive |

### 12.1 Critical Path

- Phase 1 must complete before Phase 2 (tasks required for evolution)

- Phase 2 must complete before Phase 3 arms A5 and A8 (evolved prompts required)

- Phase 3 arms A1–A4, A6–A7 can run in parallel during Phase 2

- Phase 4 requires all Phase 3 outputs

### 12.2 Parallelism Opportunities

- A1–A4 and A6–A7 runs are independent and can execute concurrently

- Judge evaluation can begin as soon as any arm completes (incremental judging)

- Statistical analysis scripts can be developed during Phases 1–3

# 13. Risk Mitigation

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| C/A ratio < 1.0 | Low | High | Publish negative result honestly (Q5 pre-committed). Analyze which components underperform. Consider additional evolution generations. |
| Single domain underperforms | Medium | Medium | Report per-domain results transparently. Investigate domain-specific failure modes. May indicate need for domain-specialized personas. |
| Judge disagreement (α < 0.6) | Low | Medium | Report Krippendorff's alpha honestly. Analyze systematic disagreement patterns. Consider adding human judges for calibration. |
| Evolution degrades quality | Low | High | Constraint gates are specifically designed to catch this. Gate logs provide evidence. If gates fire frequently, report the catch rate as a positive. |
| Budget overrun | Low | Low | CostTracker provides real-time monitoring. 15% contingency included. Can reduce task count if needed (minimum viable: 500 tasks). |
| API outage during runs | Medium | Low | All runs are resumable (trace IDs provide checkpointing). Retry logic built into agent-loop. Schedule runs across multiple days. |
| Gemma 4 unavailable | Low | High | Fallback to Llama 3.3 70B or Mistral Large as alternative open-weight model. Document the substitution. |

### 13.1 Pre-Commitment Statement

Regardless of outcome, the full dataset and analysis will be published. We pre-commit to reporting negative results with the same rigor as positive ones. This test plan is versioned and published before execution begins.

# 14. Reproducibility Package

All materials required to independently reproduce this experiment will be published as an open-source archive.

### 14.1 Published Artifacts

| Artifact | Format | Contents |
| --- | --- | --- |
| Task Suite | JSON + CSV | All 500–1,000 tasks with input prompts, reference outputs, domain tags, difficulty levels, checksums |
| Split Seeds | JSON | Random seeds for train/test splits, task ordering, and judge pair assignment |
| Judge Prompts | Markdown | Exact judge prompt templates used for all four judge models (verbatim, no edits) |
| Evolution Config | JSON + YAML | GEPA parameters, EvolveSchema schema definitions, gate thresholds, generation config |
| Raw Outputs | JSON | All 8,000 model outputs with arm labels, timestamps, and trace IDs |
| Judge Scores | JSON + CSV | All 32,000 judge evaluations with scores, justifications, and metadata |
| Analysis Code | Python / R | Statistical analysis scripts (bootstrap, permutation test, visualization) |
| Source Code | TypeScript | Full self-evolution stack open-source in the waggle-os repository |

### 14.2 Repository Location

All code is open-source in the waggle-os GitHub repository. The reproducibility package will be published as a versioned release with DOI.

### 14.3 Environment Specification

- Node.js ≥ 20, npm workspaces

- LiteLLM router for model routing (config published)

- SQLite + sqlite-vec for memory storage

- Vitest for test execution, Playwright for E2E

- Docker Compose for reproducible infrastructure

— END OF TEST PLAN —

Egzakta Group d.o.o. • waggle-os.ai • www.kvark.ai

Document classification: CONFIDENTIAL